## Slide 1: Calendar
EECS 448 - Project 1

## Slide 2: Platform/Language – Android Studio/Java

## Slide 3: Division of work
Paul – Saving across sessions; page navigation
Deema – layout/navigation of year page
Hans – database storage of details; merging of projects
Cara – layout of the month/week/day pages; handling date changes

## Slide 4: Challenges
Some unfamiliarity with Android Studio and/or Java
Some overlap of projects
Last-minute merging

## Slide 5: Features that didn’t make it
Icons in week and month pages that show days that have details associated with them

## Slide 6: Retrospective
Start project earlier to have time to add more features
Set deadlines for different parts of the project
Divide work so that merging is easier and can happen earlier